AEGIS

Governed Agent Platform

Leadership Status Brief

Live-validated on AWS · not yet an authorized product

Status as of 2026-07-01  ·  AWS account 864217980669 (us-east-1)

| 9 live AWS runs, each deployed then torn down | 18 / 18 green on the laptop-only control-plane demo | Not yet an authorized (ATO / FedRAMP) product |
| --- | --- | --- |

# Bottom line up front

Aegis is the governance layer that makes any AI agent deployable in a regulated environment: build the paved road once on AWS, and every agent, model, and tool inherits identity, authorization, audit, compliance, hallucination control, and departmental chargeback. Over the past cycle we took it from a documented reference to a live-validated control platform — the hard controls a CISO and an auditor ask about have each been deployed to AWS, exercised with real requests, and torn down across nine documented runs — and the security and operations review package is written. It is not yet an authorized (ATO'd) product; the remaining work is scoped and customer- or engagement-owned. The full deck is Aegis-Master-Deck.pptx; the GTM narrative is docs/08-GTM-AND-POSITIONING.md; the evidence log is DEPLOYED-AND-VALIDATED.md; the honest gap plan is docs/GAP-CLOSURE-BACKLOG.md.

# What is proven on AWS: nine live runs

Each control a CISO and an auditor ask about was deployed to the account, exercised with real requests, and then torn down. Every run is documented in the evidence log.

| Run # · Capability | Result (deployed live, then torn down) |
| --- | --- |
| 1. Governance core — KMS CMK, append-only audit, WORM, Guardrail, Cognito, gateway | CREATE_COMPLETE; caught a real Guardrail-limit bug that cfn-lint missed. |
| 2. Human gate — Step Functions waitForTaskToken | Paused before the consequential step; ran only after approval. |
| 3. Cedar authorization on Amazon Verified Permissions + real Bedrock (Haiku 4.5) | ALLOW for a legitimate read; DENY for an unpermitted tool and the wrong data class. |
| 4. Identity — hardened Cognito (MFA required) + cryptographic JWT verification | Real MFA login; tampered and wrong-audience tokens rejected; verified group mapped to Cedar. |
| 5. Human-approval reviewer service | Wrong role and self-approval denied; valid supervisor approval accepted; replay rejected. |
| 6. Immutable evidence — S3 Object Lock retention | Locked-object delete denied; break-glass bypass used only for a clean teardown. |
| 7. Reviewer front door — API Gateway + Cognito JWT authorizer | 401 when unauthenticated; authenticated supervisor approval drove the workflow to SUCCEEDED. |
| 8. Production components — KMS-signed manifests + atomic token-budget reservation | Tamper rejected; over-cap reservation rejected (no oversell). |
| 9. Governed connector — idempotency + saga rollback | Duplicate write prevented; downstream failure auto-compensated (ticket voided). |

Every run is reproducible from infra/ (CloudFormation) with deploy, smoke, and teardown scripts; a Terraform module mirrors the core with a GovCloud variant (infra/terraform/). A laptop-only demo (demo/clean_account_acceptance.py, no AWS or API key) exercises the same control plane, 18 of 18 green.

# Security and operations package (review-ready)

docs/security/ contains the threat model (STRIDE plus agentic abuse cases), a security architecture with sequence diagrams, an encryption and logging matrix, supply-chain security, and a pen-test scope with an OWASP-LLM and MITRE ATLAS self-assessment. A compliance-evidence index maps each control to NIST 800-53 and to the run that proves it.

docs/ops/ covers SLOs, DR, RTO/RPO, and model fallback, plus an incident-response runbook with key-compromise and prompt-injection playbooks. CI (.github/workflows/ci.yml) re-runs the tests and lints every template on each push.

# Honest status: what is NOT done

This is a live-validated reference platform, not an authorized product. The following work is still required and is customer- or engagement-owned: - ATO / GovRAMP / FedRAMP authorization - An independent third-party pen test - A live connector to a real external SaaS (the connector pattern is proven against a DynamoDB stand-in) - A deployed multi-account / multi-tenant landing zone - Operator dashboards and accessibility CI - A signed pilot SOW and finalized commercial pricing Full detail: docs/10-PRODUCTION-READINESS-RACI.md and docs/GAP-CLOSURE-BACKLOG.md.

# The ask

Fund a scoped, low-blast-radius pilot — IT service desk, or resident and customer services: reversible, high-volume, and with a clear ROI — in a customer AWS account. The pilot would:

- Run the discovery and architecture workshop, and select the compliance pack or packs.

- Stand up the governed golden path with synthetic data plus one real connector.

- Prove it against a documented outcome, and sign the shared-responsibility plan so security review has no surprises.

Then land and expand: add agents one at a time on the same paved road, turn on chargeback, and open the add-on and marketplace motion.