# Customer Prep & Deploy Playbook

INTERNAL — AE / DELIVERY · CONTAINS TALK TRACKS AND “DO NOT PROMISE” LINES

How to prepare for a customer conversation and deploy a governed pilot with them, step by step, with the reasoning behind each step. Fast in-room version: `DAVES-CHEAT-SHEET.md`. Proof log: `../DEPLOYED-AND-VALIDATED.md`. Honesty/RACI: `10-PRODUCTION-READINESS-RACI.md`.

Frame everything honestly: Aegis is a live-validated reference platform, not an authorized product. Pilots run on synthetic data until the customer’s security review clears production data (and, for healthcare, a signed AWS BAA). Say this out loud early — the candor is what makes the rest of the claims believable.

# Part A — Prep for the conversation

## A1. Qualify before you book the room

Get three facts: (a) a real, painful, low-blast-radius workflow (IT service desk, resident/311, HR helpdesk — reversible, high-volume, clear ROI); (b) their industry → the control-mapping pack (packs/slg | education | healthcare-lifesciences | enterprise); (c) their IdP (Entra / Okta / PingFederate / Login.gov). Why: the pitch only lands if slide one names their workflow and their regime. Never lead with benefits adjudication, public safety, treatment, or records release.

## A2. Tailor the deck (don’t present all 24 slides)

Exec core (slides 1-10) + the “Proven on AWS — nine live runs” slide + Appendix A (CISO/architect). Swap the vertical example to theirs. Why: a 30-minute exec meeting needs ~12 slides; the proof slide is what separates you from vendors who only have a diagram.

## A3. Leave-behinds by persona (all already in the repo)

CISO → Aegis-CISO-One-Pager.docx + docs/security/THREAT-MODEL.md + 10-PRODUCTION-READINESS-RACI.md

CFO → Aegis-ROI-Worksheet.xlsx (edit inputs to their volumes live)

Architect → docs/02-REFERENCE-ARCHITECTURE.md + docs/security/SECURITY-ARCHITECTURE.md

CEO / sponsor → Aegis-Leadership-Status-Brief.docx

The skeptic → DEPLOYED-AND-VALIDATED.md (the nine runs)

## A4. Rehearse two demos

Laptop demo (cannot fail): python demo/clean_account_acceptance.py — 18/18 green, no AWS/API key.

Live proof (2 min): infra/golden-pilot/run_authz_tests.sh — Cedar ALLOW/DENY on Verified Permissions.

Why: the laptop demo removes demo-gods risk; the live run answers “is this real?” on the spot.

## A5. Pre-load the four CISO answers

Verbatim in docs/08-GTM-AND-POSITIONING.md §5 and on the cheat sheet. The room-winner: “Can the AI act on its own? No — consequential actions are withheld in code and proven absent by a test.”

## Meeting flow (60-90 min)

Pilot trap (5) → the insight: governance is the product (5) → what it is, 5 layers (5) → live proof + reproduce one run (10) → their workflow mapped to a golden path (10) → control-mapping pack + CISO Q&A (15) → ROI worksheet with their numbers (10) → the ask: a fixed-scope paid pilot (10).

# Part B — Deploying WITH the customer, step by step (and why)

A land-and-expand pilot in the customer’s own AWS account, synthetic data first. Each phase maps to repo artifacts so nothing is hand-waved.

Phase 0 — Discovery & architecture workshop (0.5-1 day). Map their IdP, data classes, the one workflow, and the success metric; select the control-mapping pack. Why: the pack drives regions, KMS topology, retention, and masking sets — getting it wrong restarts security review. Output: a filled scope + a signed PILOT-SOW-TEMPLATE.md.

Phase 1 — Prerequisites in their account (0.5 day). Confirm region (commercial vs GovCloud), enable Bedrock model access, provision a deployment IAM role (not a human admin), pick a dedicated pilot account (ideally under Control Tower). Why: a scoped role + isolated account is the first thing their security team checks, and it keeps the pilot cleanly removable.

Phase 2 — Governance core (30 min). infra/scripts/deploy.sh → governance-core.yaml, then smoke_test.sh. Stands up KMS CMK per data class, append-only audit, S3 WORM, Bedrock Guardrail, Cognito, the fail-closed gateway. Why: the paved road every future agent inherits — identity / audit / masking / guardrails built once. This reproduces Run 1 (proven), not an experiment.

Phase 3 — Real identity (0.5 day). Federate their IdP into Cognito, enforce MFA, map their groups to roles (infra/golden-pilot/role_map.json), stand up the API Gateway + JWT authorizer. Why: “client-supplied roles are never trusted” becomes true only when their real directory drives the Cedar context (Runs 4 + 7).

Phase 4 — Golden-pilot agent (0.5 day). Deploy sample-agent.yaml or scaffold theirs with tools/add_agent.py; attach the pack; wire the reviewer service for the one consequential action. Why: proves human gate + deny-by-default + audit on their workflow (Runs 2 + 3 + 5).

Phase 5 — One real system of record, in a sandbox (1-3 days — the long pole). Register their ServiceNow / CRM / 311 sandbox as a gateway tool with idempotency + rollback (Run 9 pattern), credentials in Secrets Manager. Read + draft first; the write is human-gated. Why: this is the single biggest line item and what turns a demo into a pilot — everything else is fast because it is already built.

Phase 6 — Prove the outcome + turn on FinOps (1-2 days). Run the workflow on synthetic data against the success metric; switch on the application inference profile + token budgets so spend is attributed and capped (Run 8). Why: the CFO funds expansion only when they see per-department cost and an outcome number — this is where the ROI worksheet becomes their real data.

Phase 7 — Evidence package + security review (parallel). Produce the run log + docs/security/COMPLIANCE-EVIDENCE-INDEX.md (controls → NIST 800-53 → evidence) and hand the CISO the threat model + pen-test scope. Why: you sign the shared-responsibility RACI here — the gate to production data.

Phase 8 — Promote or tear down. Time-boxed PoV → teardown.sh leaves zero residue (proven nine times). Funding production → begin the customer-owned ATO/GovRAMP path (or AWS BAA for healthcare), move the reference gateway to AgentCore Gateway/Policy, and land agent #2 on the same road. Why: land-and-expand — every new agent is days, not a project, and each is sellable as an add-on.

# Ground rules (state and hold)

Synthetic data until security review + (healthcare) a signed BAA · costs are pennies in pilot, torn down when idle · you promise a governed pilot, not an authorization · the connector is a stand-in until their sandbox is wired.

# What you need FROM them

A pilot AWS account + deployment role · Bedrock model access enabled · IdP federation metadata · a sandbox instance of the target system · synthetic/representative data · a named business owner + approver for the workflow.

# Artifact map (what to open at each step)

| Step | Repo artifact |
| --- | --- |
| Qualify / pack | packs/*/pack.yaml, docs/03-COMPLIANCE-OVERLAY-PACKS.md |
| Deck / talk track | Aegis-Master-Deck.pptx, docs/08-GTM-AND-POSITIONING.md, DAVES-CHEAT-SHEET.md |
| Deploy core | infra/cloudformation/governance-core.yaml, infra/scripts/{deploy,smoke_test,teardown}.sh |
| Identity | infra/golden-pilot/cognito-identity.yaml, reviewer-api.yaml, verify_jwt.py, role_map.json |
| Agent + gate | infra/cloudformation/sample-agent.yaml, tools/add_agent.py, infra/golden-pilot/reviewer-service.yaml |
| Connector | infra/golden-pilot/connector-pilot.yaml |
| FinOps | docs/05-FINOPS-TOKEN-BUDGETS-CHARGEBACK.md, platform_core/prod/ |
| Evidence / security | DEPLOYED-AND-VALIDATED.md, docs/security/, docs/ops/ |
| Commercials | docs/12-COMMERCIAL-PACKAGING.md, Aegis-ROI-Worksheet.xlsx, PILOT-SOW-TEMPLATE.md |

# Audience note

DAVES-CHEAT-SHEET.md and this playbook are internal (Dave / AE) — they contain talk tracks and “do not promise” lines. Customer-facing artifacts are the Pilot SOW, CISO one-pager, leadership brief, ROI worksheet, and the architecture/security docs.