# Aegis Governed-Agent Pilot

# Statement of Work (TEMPLATE)

CUSTOMER-FACING TEMPLATE · COMPLETE THE [BRACKETED] FIELDS BEFORE ISSUING

Customer-facing. Fill the [bracketed] fields with the customer AE + solutions architect. This scopes a fixed, low-risk pilot of the Aegis governed-agent reference architecture in the customer’s AWS account.

## Engagement details

| Field | Value |
| --- | --- |
| Customer / Agency | [Customer / Agency name] |
| Sponsor | [name, title] |
| Prepared by | [your name] |
| Date | [YYYY-MM-DD] |
| Pilot window | [start] to [end] (target 2-4 weeks) |
| AWS account | [dedicated pilot account id] |
| Region | [us-east-1 ¦ AWS GovCloud us-gov-west-1] |
| Compliance pack | [slg ¦ education ¦ healthcare-lifesciences ¦ enterprise] |

# 1. Objective

Prove, in the customer’s own AWS account, that one low-blast-radius AI-agent workflow can run under full governance — verified identity, deny-by-default authorization, a human gate for consequential actions, masking, append-only + WORM audit, hallucination controls, and per-department cost attribution — and measure it against one agreed outcome. This is a governed pilot, not a production authorization.

# 2. Pilot use case

[e.g., IT service-desk assistant: read-only knowledge retrieval + draft ticket; ticket submission is human-gated.] Chosen because it is reversible, high-volume, decision-support, and has a clear ROI.

# 3. Success criteria (acceptance)

☐  Governed golden path deployed; smoke test passes.

☐  Verified IdP login (MFA) issues a token whose role drives authorization.

☐  Authorized action ALLOWED; out-of-scope tool / wrong data class DENIED.

☐  Consequential action holds at the human gate; runs only after a supervisor approval; replay rejected.

☐  Every step produces an append-only audit record; evidence exported to WORM.

☐  Outcome metric measured: [e.g., >= X% deflection | >= Y% cycle-time reduction] on synthetic data.

☐  Per-department token spend visible + a hard cap enforced.

☐  Signed shared-responsibility (RACI) with no open blockers for the pilot scope.

# 4. Data policy

Synthetic or representative data only for the pilot. No production PII / PHI / FTI / CJI / student data until the customer’s security review clears it (and, for healthcare, a signed AWS BAA is in place).

# 5. Scope

In scope: governance core; one control-mapping pack; IdP federation + MFA; one agent; the reviewer (human-approval) service; one sandbox connector to [system]; masking; token budgets/chargeback; audit + WORM evidence; a deploy/teardown runbook and evidence package.

Out of scope: ATO / GovRAMP / FedRAMP authorization; independent penetration test; production data or production system-of-record writes; multi-account/multi-tenant rollout; a custom operator dashboard UI; additional agents beyond the one pilot workflow.

# 6. Architecture (summary)

Edge/WAF → Cognito (federated IdP + MFA) → API Gateway JWT authorizer → governed MCP gateway (deny-by-default Cedar / Verified Permissions, human gate, token budgets, append-only audit) → Amazon Bedrock + Guardrails → KMS-encrypted data + S3 Object Lock WORM → sandbox connector with idempotency + saga rollback. Full detail: docs/02-REFERENCE-ARCHITECTURE.md.

# 7. Timeline & workstreams

| Phase | Days | Owner |
| --- | --- | --- |
| 0 Discovery & architecture workshop | [0.5-1] | Joint |
| 1 Account prerequisites (role, Bedrock, region) | [0.5] | Customer + delivery |
| 2 Governance core deploy + smoke test | [0.5] | Delivery |
| 3 IdP federation + MFA + authorizer | [0.5] | Joint |
| 4 Pilot agent + reviewer service | [0.5] | Delivery |
| 5 Sandbox connector (idempotency + rollback) | [1-3] | Joint |
| 6 Outcome run + FinOps (budgets/chargeback) | [1-2] | Delivery |
| 7 Evidence package + security review | [parallel] | Joint |
| 8 Readout + promote/teardown decision | [0.5] | Joint |

# 8. Staffing

Delivery: [1 solutions architect + 1 engineer]. Customer: a business owner + approver for the workflow, an IdP admin, an AWS account admin, and a security reviewer.

# 9. Prerequisites from the customer

Dedicated pilot AWS account + a deployment IAM role; Bedrock model access enabled; IdP federation metadata; a sandbox instance of [system]; synthetic/representative data; named owner + approver.

# 10. Cost

AWS infrastructure: ~$[low — serverless, pay-per-use; torn down when idle] for the pilot window. Professional services: $[fixed pilot fee]. Platform license: [waived for pilot | $X]. Figures are placeholders to be set commercially; see docs/12-COMMERCIAL-PACKAGING.md.

# 11. Exit criteria & production-conversion path

At readout, either (a) tear down cleanly (zero residual resources) if it was a time-boxed proof, or (b) convert to production: begin the customer-owned ATO/GovRAMP path (or AWS BAA for healthcare), move the reference gateway to AgentCore Gateway/Policy, and land the next agent on the same governed road (land-and-expand).

# 12. Assumptions & limitations

Aegis is a live-validated reference platform, not an AWS-authorized/ATO’d product. The pilot demonstrates the control plane and the one workflow; authorization, third-party testing, and production data are subsequent, customer-owned steps. See docs/10-PRODUCTION-READINESS-RACI.md.

# Signatures

| Party | Signature / date |
| --- | --- |
| Customer | [____________ / date] |
| Delivery | [____________ / date] |